## Slide 1
Porous knee implant variant
Sustaining and design control for a cement-free update
Yeriswamy D V | Product Sustaining Engineer

## Slide 2: Why a porous variant?
Knee implants have traditionally been fixed to the bone with bone cement. The porous variant is designed so that no cement is needed during the operation.
Traditional
Fixed to the bone with bone cement during surgery.
Porous
The surface lets bone grow into the implant, so no cement is needed in surgery.

## Slide 3: My role on the porous variant
Worked on
Femoral and tibial implants
Porous jigs
Manufacturing file creation
Teams coordinated
CAD team
Manufacturing team
QA team
Process team
Checked and released
Femoral and tibial implants
Porous jigs
Manufacturing files
Drawing files

## Slide 4: How the work ran
1
Design intent
2
Design guide requirements
3
CAD for implants and jigs
4
Manufacturing and drawing files
5
Quality checks and release
Every step ran through the CAD, manufacturing, QA and process teams.

## Slide 5: Change control
Manufacturing requests were handled through controlled DCR releases.
Corrected documents were issued to the right teams.
Fixes were delivered in about 2 weeks.
Lesson learned
When one item is fixed, verify and validate the other features in the same DCR before release.

## Slide 6: Result
Released without disruption to manufacturing
Correct files reached manufacturing at release.
Issues from manufacturing and QA were resolved with the CAD team.

## Slide 7: Skills this project shows
Design control
ECN / ECO / DCR
V&V support
Cross-functional coordination
SolidWorks
JIRA issue tracking
yeriswamydv.github.io